1. Product Description: web-based personal intelligence platform that synthesizes five ancient and modern wisdom frameworks — Human Design (HD), Tử Vi, Numerology, Bazi, and Vedic Astrology to let people know all about themself.  Better than human reader

2. Product Strategic Approach: Focus on 9 angles x 4 analytical lenses = 360 degree

- 10 chủ đề phân tích chuyên sâu:
Overview - Mission - Identity - Love - Finance - Health - Family - Career - Growth - Social

- 4 lăng kính phân tích (diễn giải theo chủ đề tập trung vào What - How - What’s next). Diễn giải theo hệ thống 
What - Why - How - What’s next?

3. Product Scope:

- Phân tích 360 độ

- Phân tích chuyên sâu theo hệ thống

- Time Oracle Analysis

- Specific Feature for users need: PDF Export (36 pages)

- Not in the scope: Tarot readings, Partner Compatibility (next phase),  Identity (Next phase)

- Trackers for reading progress

- Words count for all information: 20000 words

4. Mockup (screen-by-screen):

- Screen 1: Landing Page - Build Trust

- Screen 2: Onboarding - Collect Information (Concept Display)

- Screen 3: Lifemap 360 - Aha Moments - Accuracy - Consistent (What - How - What’s next)

- Screen 4: Chart Interpretation (5 charts) - Anchor (Why)

- Screen 5: Deep-dive & Specific problems

- Screen 6: TimeOracle - Retention users for upsell

- Screen 7: Payment

- Screen 8: Profile

5. Backend Risk- Must Solve

- Accuracy in 3 layers (Check with users survey)
+ Compute (Lịch âm dương conversion, chính xác theo từng hệ thống) 
→ If it wrong, collapse everythings → Solutions: Test case

+ AI Hallucination 
→ If it wrong, users CSAT low - can not scale-up → Solution: RAG, Semantic, Cross-check frameworks, Framework Rules & Structured Prompt Template, Output schema validation: reject outputs containing undefined terms or hallucination markers
+ AI synthesis

→ Final gate: Prompt Engineering

6. Timeline:  Alpha Testing: EOD Mar & Scale-up: EOD April

- W0: Wireframe - Mockup Build

- W1–2: Computation Engine

- W3-4: Chart Visualization for 5 systems

- W3–4: RAG + AI Pipeline

- W5: Time Oracle and PDF Exports

- W5–6: Core Web App

- W7–8: Pilot Testing & Launching

6. Risks:

- Birthtime: HD and Vedic require exact birth time; many users don't know theirs.
→ Solutions: Claim for users to get information

- Overlap or conflicts:

7. Other Requirements:

- Customize charts: D3.js for custom chart rendering (HD Body Graph, Tử Vi Lá Số)

- Interpretation Tone: Warm, intelligent, slightly poetic. Uses "bạn" naturally, growth-driven action

8. Tuyệt đối không:

- Anti-doom guardrail: never predict death, serious illness, divorce as certain

- Toxic positivity ("everything is perfect!"), fatalism ("you will fail")